━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

UNIDO AI Chatbot

Google Cloud Platform
Infrastructure Proposal

━━━━━━━━━━━━━━━

Document Version: 1.0

Date: April 29, 2026

Prepared For: UNIDO Technical Team

Classification: Confidential

| Estimated Monthly Cost $210 – $325/mo | Migration Timeline 8 – 10 Days | Code Change Effort ~40% of Codebase |
| --- | --- | --- |
| (Option A: Gemini Flash) | (Working days) | (60% unchanged) |

# Table of Contents

●   1.  Executive Summary

●   2.  Current Architecture Overview

●   3.  Proposed GCP Architecture

●   4.  GCP Service Mapping — Detailed

●   5.  Infrastructure Cost Breakdown

# 1. Executive Summary

This document outlines the proposed Google Cloud Platform (GCP) infrastructure for the UNIDO AI Chatbot application. The project currently uses Azure OpenAI, Elasticsearch, MongoDB, and Azure Blob Storage. This proposal maps each service to its GCP equivalent, provides detailed cost estimates (one-time and monthly), and outlines the code changes and timeline required for migration.

Key Highlights: • Estimated monthly cost: $210 – $325/month (Gemini Flash option) • One-time migration cost: $150 – $250 (setup and data migration) • Development effort for code changes: 8 – 10 working days • Zero downtime migration possible with phased approach • 60% of existing codebase requires no changes

# 2. Current Architecture Overview

The following table summarizes all current external services and their roles in the application:

| Component | Current Service | Purpose |
| --- | --- | --- |
| AI Chat Model | Azure OpenAI (GPT-4o-mini) | Generate conversational responses |
| Embeddings | Azure OpenAI (text-embedding-3-small) | Generate 1536D vectors for RAG |
| Vector Search | Elasticsearch (managed/self-hosted) | kNN similarity search on embeddings |
| Database | MongoDB (Atlas or self-hosted) | Store sessions, logs, admin settings |
| Object Storage | Azure Blob Storage | Backup scraped data (JSON files) |
| Web Scraping | Puppeteer (headless Chrome) | Daily scraping of UNIDO careers site |
| Frontend | Static React 19 SPA (Vite) | User-facing chatbot + admin panel |
| Backend | Node.js + Express 5 | REST API + WebSocket server |
| Real-time | Socket.io | Live admin dashboard updates |
| Scheduling | node-cron | Daily scraping pipeline |

Technology Stack Details:

Frontend: React 19, Vite 7, Bootstrap 5, Socket.io-client, Recharts, React Router 7

Backend: Node.js, Express 5, Mongoose 9, Puppeteer 24, Cheerio, Helmet, JWT

AI Pipeline: RAG with text-embedding-3-small (1536D) → Elasticsearch kNN → GPT-4o-mini (temp 0.1)

Security: bcrypt (12 rounds), JWT HS256 (25min), rate limiting, NoSQL injection guard, prompt injection detectio

# 3. Proposed GCP Architecture

The proposed architecture leverages GCP-native and GCP-hosted services to provide a fully managed, auto-scaling, and cost-efficient infrastructure. All services are deployed in the europe-west1 (Belgium) region for low latency to UNIDO headquarters in Vienna.

| Layer | GCP Service | Purpose |
| --- | --- | --- |
| CDN / Frontend | Firebase Hosting + Cloud CDN | Serve React SPA globally with caching |
| Security | Cloud Armor | WAF, DDoS protection, IP allowlisting |
| Compute | Cloud Run (fully managed) | Node.js backend — auto-scales, supports WebSockets |
| AI / LLM | Vertex AI (Gemini 2.0 Flash) | Chat completions, response generation |
| Embeddings | Vertex AI (text-embedding-005) | Query vectorization for semantic search |
| Vector Search | Elastic Cloud on GCP | kNN vector search — zero code changes |
| Database | MongoDB Atlas on GCP | Sessions, logs, settings — zero code changes |
| Storage | Cloud Storage (GCS) | Scraped data backups with 7-day lifecycle |
| Scheduling | Cloud Scheduler | Trigger daily scraping pipeline via HTTP |
| Secrets | Secret Manager | API keys, JWT secrets, DB credentials |
| Monitoring | Cloud Logging + Monitoring | Logs, uptime checks, alerts, dashboards |

# 4. GCP Service Mapping — Detailed

## 4.1 Compute — Cloud Run

| Aspect | Details |
| --- | --- |
| Service | Cloud Run (fully managed, serverless containers) |
| Use Case | Host Node.js backend (Express 5 + Socket.io) |
| Why Cloud Run | Auto-scales to zero, supports WebSockets, container-based, no infra management |
| Configuration | Min instances: 1, Max instances: 10 |
| CPU / Memory | 1 vCPU, 1 GB RAM (scalable on demand) |
| Region | europe-west1 (Belgium) — closest to UNIDO HQ in Vienna |

## 4.2 AI/ML — Vertex AI

Three options are available for the AI layer. Each is compatible with the existing RAG architecture:

| Option | Model | Pricing (per 1M tokens) | Pros |
| --- | --- | --- | --- |
| A (Recommended) | Gemini 2.0 Flash | Input: $0.10 / Output: $0.40 | Cheapest, lowest latency on GCP, excellent for RAG |
| B | OpenAI API Direct (GPT-4o-mini) | Input: $0.15 / Output: $0.60 | Minimal code changes, proven model quality |
| C | GPT-4o-mini via Vertex AI | Input: $0.15 / Output: $0.60 + fee | All traffic through GCP, unified billing |

Embeddings: Vertex AI text-embedding-005 (768D) or continue with OpenAI text-embedding-3-small (1536D). If switching to Google embeddings, a one-time re-indexing of Elasticsearch is required.

## 4.3 Vector Search — Elasticsearch on Elastic Cloud

| Aspect | Details |
| --- | --- |
| Service | Elastic Cloud on GCP (managed Elasticsearch) |
| Why | Zero code changes — same @elastic/elasticsearch client library, same kNN queries |
| Alternative | Vertex AI Vector Search (requires code rewrite, saves ~$60/month) |
| Configuration | 1 node, 4 GB RAM, 120 GB storage |
| Region | GCP europe-west1 |

## 4.4 Database — MongoDB Atlas on GCP

| Aspect | Details |
| --- | --- |
| Service | MongoDB Atlas (deployed on GCP infrastructure) |
| Why | Zero code changes — Mongoose ORM works with same connection string |
| Configuration | M10 cluster (2 GB RAM, 10 GB storage) — sufficient for chat logs |
| Region | GCP europe-west1, VPC peering for private connectivity |
| Collections | chatSession, chatLog, adminUser, adminSettings |

## 4.5 Object Storage — Cloud Storage (GCS)

| Aspect | Details |
| --- | --- |
| Service | Google Cloud Storage |
| Replaces | Azure Blob Storage |
| Use Case | Store scraped data backups (JSON files) |
| Storage Class | Standard (or Nearline for cost savings on infrequent access) |
| Lifecycle | Auto-delete after 7 days (matching current retention policy) |

## 4.6 Frontend Hosting — Firebase Hosting

| Aspect | Details |
| --- | --- |
| Service | Firebase Hosting (free tier available) |
| Use Case | Serve React SPA (static build from Vite) |
| Features | Global CDN, automatic SSL, custom domains, easy CI/CD |
| Alternative | Cloud Storage + Cloud CDN (more control, slightly more setup) |

## 4.7 Supporting Services

| Service | Purpose | Replaces |
| --- | --- | --- |
| Cloud Scheduler | Trigger daily scraping pipeline at 00:00 UTC via HTTP | node-cron (in-process) |
| Secret Manager | Store API keys, JWT secrets, DB credentials securely | .env files |
| Cloud Armor | WAF, DDoS protection, IP allowlisting | Application-level only |
| IAM | Service account permissions, least-privilege access | N/A |
| Cloud Logging | Centralized application logs | Console logging |
| Cloud Monitoring | Uptime checks, alerts, performance dashboards | Manual monitoring |
| Error Reporting | Automatic error detection and grouping | Manual log review |

# 5. Infrastructure Cost Breakdown

## 5.1 One-Time Costs (Setup & Migration)

| Item | Cost | Notes |
| --- | --- | --- |
| GCP Project setup & IAM configuration | $0 | Free — console setup |
| Domain DNS migration | $0 | Free — DNS record update |
| Docker containerization for Cloud Run | $0 | Development effort only |
| Elasticsearch data migration | ~$50 | Data transfer + re-indexing compute time |
| MongoDB Atlas migration | ~$50 | mongodump/mongorestore + data transfer |
| SSL certificates | $0 | Managed automatically by GCP/Firebase |
| Cloud Storage bucket setup | $0 | Free — lifecycle rules configuration |
| Firebase Hosting setup | $0 | Free — one-time CLI setup |
| Testing & validation environment | $50 – $150 | Temporary compute for parallel testing |
| Total One-Time Cost | $150 – $250 |  |

## 5.2 Monthly Recurring Costs

Option A: Gemini 2.0 Flash (Recommended — Lowest Cost)

| Service | Configuration | Monthly Cost |
| --- | --- | --- |
| Cloud Run (Backend) | 1 vCPU, 1 GB RAM, min 1 instance, ~720 hrs/mo | $40 – $65 |
| Vertex AI — Gemini 2.0 Flash | ~500K input + ~200K output tokens/month | $10 – $25 |
| Vertex AI — Embeddings | text-embedding-005, ~100K tokens/month | $1 – $5 |
| Elasticsearch (Elastic Cloud) | 1 node, 4 GB RAM, GCP-hosted | $95 – $120 |
| MongoDB Atlas (GCP) | M10 Dedicated Cluster | $57 – $80 |
| Cloud Storage | ~5 GB Standard, 7-day lifecycle | $1 – $2 |
| Firebase Hosting | Free tier (10 GB transfer/month) | $0 |
| Cloud Scheduler | 3 scheduled jobs | $0.30 |
| Secret Manager | ~15 secrets, 10K access ops | $0.60 |
| Cloud Logging & Monitoring | First 50 GB free | $0 – $10 |
| Cloud Armor | Basic security policy | $5 – $10 |
| Network Egress | ~10 GB/month | $1 – $5 |
| Total Monthly (Option A) |  | $210 – $325 |

Option B: OpenAI API Direct (GPT-4o-mini)

| Service | Configuration | Monthly Cost |
| --- | --- | --- |
| Cloud Run (Backend) | 1 vCPU, 1 GB RAM, min 1 instance | $40 – $65 |
| OpenAI API — GPT-4o-mini | ~500K input + ~200K output tokens/month | $15 – $40 |
| OpenAI API — Embeddings | text-embedding-3-small, ~100K tokens/month | $2 – $5 |
| Elasticsearch (Elastic Cloud) | 1 node, 4 GB RAM | $95 – $120 |
| MongoDB Atlas (GCP) | M10 Dedicated Cluster | $57 – $80 |
| Other GCP services | Storage, CDN, Scheduler, Secrets, Armor, Logging | $12 – $30 |
| Total Monthly (Option B) |  | $220 – $340 |

Option C: OpenAI on Vertex AI (GPT-4o-mini via Model Garden)

| Service | Monthly Cost |
| --- | --- |
| All GCP infra (same as above) | $200 – $300 |
| Vertex AI — GPT-4o-mini via Model Garden | $20 – $50 |
| Total Monthly (Option C) | $240 – $360 |

## 5.3 Cost Comparison Summary

| Scenario | Monthly Cost | Annual Cost |
| --- | --- | --- |
| Option A: Gemini Flash (Recommended) | $210 – $325 | $2,520 – $3,900 |
| Option B: OpenAI Direct | $220 – $340 | $2,640 – $4,080 |
| Option C: OpenAI on Vertex | $240 – $360 | $2,880 – $4,320 |

## 5.4 Cost Optimization Opportunities

| Optimization | Potential Savings |
| --- | --- |
| Committed Use Discounts (CUDs) for Cloud Run | 17–40% on compute costs |
| MongoDB Atlas Serverless (M0/M2) instead of M10 | Save ~$50/month |
| Vertex AI Vector Search instead of Elastic Cloud | Save ~$60/month (requires code changes) |
| Scale Cloud Run to zero during off-hours | Save ~$15/month |
| Cloud Run Jobs for scraping (pay only when running) | Save ~$10/month |

With all optimizations applied: ~$130 – $220/month

## 5.5 GCP Free Tier Benefits

| Service | Free Allowance |
| --- | --- |
| Cloud Run | 2M requests/month, 360K vCPU-seconds, 180K GiB-seconds |
| Cloud Storage | 5 GB Standard storage |
| Firebase Hosting | 10 GB transfer/month, 1 GB storage |
| Cloud Scheduler | 3 free jobs |
| Secret Manager | 6 active secret versions, 10K access operations |
| Cloud Logging | 50 GB/month |
| Cloud Build | 120 build-minutes/day |

— End of Document —